IMPLEMENTATION PLAN

# 1. Architecture Overview

One platform, one pipeline, one backend, one database. The frontend has two areas: the Tender workspace, where a tender is uploaded and processed end to end, and the Evidence Library, where the company's case studies, methodology documents, and company documents are uploaded and trained ahead of time so the pipeline has something to match against.

+---------------------------------------------------------------+ ¦ React / Next.js Frontend ¦ ¦ +------------------+ +--------------------------------+ ¦ ¦ ¦ Tender Workspace¦ ¦ Evidence Library ¦ ¦ ¦ ¦ (upload, track, ¦ ¦ Case Studies ¦ Methodology ¦ ¦ ¦ ¦ ¦ review, output)¦ ¦ Company Documents (Train) ¦ ¦ ¦ +--------+---------+ +----------------+---------------+ ¦ ¦ +---------------------+--------------------+ ¦ ¦ ¦ ¦ ¦ ¦ REST / WebSocket ¦ ¦ FastAPI Backend ¦ ¦ +--------+ +------------+ +--------------+ +----------+ ¦ ¦ ¦ Auth ¦ ¦ AI Service ¦ ¦ Doc Processor ¦ ¦ File ¦ ¦ ¦ ¦ RBAC ¦ ¦(LLM+Embed) ¦ ¦(Parse/Chunk) ¦ ¦ Manager ¦ ¦ ¦ +--------+ +-----+------+ +------+--------+ +----+-----+ ¦ ¦ ¦ ¦ ¦ ¦ ¦ +-------+----------------+----------------+------+ ¦ ¦ ¦ Celery Workers (Background) ¦ ¦ ¦ ¦ Stage 1 Ingest/Chunk Stage 3 Evidence Match ¦ ¦ ¦ ¦ Stage 2 Extract/Score Stage 4 Assemble Output¦ ¦ ¦ ¦ Library Indexing (parse -> chunk -> tag -> ¦ ¦ ¦ ¦ embed -> store) ¦ ¦ ¦ +----------------------+-------------------------+ ¦ ¦ ¦ ¦ ¦ +-----------+-----------+ ¦ ¦ ¦ ¦ ¦ ¦ ¦ +-----+---+ +-----+----+ +----+------+ ¦ ¦ ¦PostgreSQL¦ ¦ Redis ¦ ¦ File ¦ ¦ ¦ ¦+pgvector ¦ ¦ Queue ¦ ¦ Storage ¦ ¦ ¦ +----------+ +----------+ +-----------+ ¦ +---------------------------------------------------------------+

# 3. Technology Stack

## 3.1 Backend

| Layer | Technology | Purpose |
| --- | --- | --- |
| API | FastAPI (Python 3.12+) | REST endpoints, WebSocket, authentication |
| Task Queue | Celery + Redis | Background pipeline stages (ingest, extract, match, assemble) |
| ORM | SQLAlchemy 2.0 + Alembic | Database models and migrations |
| Auth | JWT (python-jose + passlib, bcrypt) | Stateless authentication with 24-hour token expiry and refresh |
| Validation | Pydantic v2 | Request / response schemas |

## 3.2 AI

| Layer | Technology | Purpose |
| --- | --- | --- |
| LLM (light) | Gemini 1.5 Flash | Chunk-level pre-processing, tagging, quick queries |
| LLM (heavy) | Gemini 1.5 Pro | Requirement extraction and scoring per chunk |
| Embeddings | text-embedding-004 (Google) | Semantic vectors for the tender and the evidence library |
| PDF Parser | PyMuPDF (fitz) | Text and table extraction with page numbers preserved |
| Word Parser | python-docx | Reading .docx library assets, optional .docx report output |
| PPT Parser | python-pptx | Reading .pptx library assets |
| OCR Fallback | Tesseract via pytesseract | Scanned or image-only tender pages |
| Excel Output | openpyxl | Primary requirement tracker workbook (multi-sheet) |

## 3.3 Frontend

| Layer | Technology | Purpose |
| --- | --- | --- |
| Framework | Next.js 15 (App Router, TypeScript) / React 18+ | SSR, routing, component structure |
| Styling | Tailwind CSS 4 + shadcn/ui | Consistent, professional UI components |
| Icons | Lucide React | Iconography |
| PDF Preview | react-pdf | In-browser tender and document preview |
| Real-time | Native WebSocket | Live pipeline progress |
| Fonts | Inter (Google Fonts) | Typography |

## 3.4 Storage & Infrastructure

| Layer | Technology | Purpose |
| --- | --- | --- |
| Database | PostgreSQL 16 + pgvector | Metadata and vector search in one database |
| Cache / Queue | Redis 7 | Celery broker and response cache |
| Files | Local filesystem (structured) | Tenders, reports, library assets, images |
| Containers | Docker + Docker Compose | Local and VPS deployment |
| Reverse Proxy | Nginx | Routing, TLS termination |
| Process Monitor | Flower | Celery task dashboard |

# 5. Pipeline Design

The pipeline is built as four sequential stages, run per tender by Celery workers, with live WebSocket progress. Every stage works on a bounded chunk of the tender never the whole document at once which is the direct fix for the coverage failures the sales team hit when reading 400+ page tenders under deadline pressure, and when trying general-purpose AI chat tools that summarize or drop requirements on long documents.

## Stage 1 — Ingestion & Section-Aware Chunking

Upload tender PDF (up to 500+ pages, 100MB) ¦ v PyMuPDF extracts text per page, page numbers preserved ¦ +-- Detect section boundaries (Specific Procurement Notice, ¦ Instructions to Proposers, Proposal Data Sheet, ¦ Evaluation Criteria, Section VII, Annexes, ...) +-- Scanned / image-only pages -> Tesseract OCR fallback +-- Split sequentially, page 1 to last page, into ~2000-token ¦ chunks with ~200-token sliding overlap so a requirement ¦ split across a page break is never lost +-- Whole-document single-pass LLM ingestion is not allowed

## Stage 2 — Requirement & Scoring Extraction

Each chunk is passed to the LLM with a strict JSON schema so the output is structured and predictable, not free text.

{ "requirement": "ISO 9001:2015 Certificate", "category": "certification", "is_mandatory": true, "evaluation_impact": "Compliance", "marks": 5, "page_number": 15, "section": "Eligibility Criteria", "clause_reference": "ITB 5.2(a)", "attachment_needed": true }

- Results from every chunk are appended into one running, document-ordered master table, not kept as separate per-chunk lists.

- Identical requirements found across overlapping chunk boundaries are merged and deduplicated.

- A running tally is kept of marks captured so far against the tender's own evaluation this gives the same completeness check the sales team already does by hand, generated automatically instead.

- If an LLM call fails for a chunk, it is retried up to 3 times before the chunk is flagged “Needs Manual Review” and processing continues rather than stopping.

## Stage 3 — Evidence Matching

For every requirement row where attachment_needed is true, the matcher searches the pre-indexed evidence library (built ahead of time, see Section 7) using a mix of vector similarity and metadata filters such as sector and service line.

| Confidence Score | Outcome |
| --- | --- |
| ≥ 0.85 | Auto-match — file attached directly to the requirement row |
| 0.50 – 0.84 | Suggested match — shown to the reviewer for confirmation |
| < 0.50 | Flagged as “Missing Document” |

## Stage 4 — Output Assembly & Folder Creation

- Multi-sheet Excel workbook (openpyxl): Main Sheet (page, section, clause, description, mandatory flag, evaluation impact, marks, evidence required, matched file path, remarks), Summary Sheet (counts and marks by section and evaluation type), Instructions Sheet.

- Optional Word (.docx) and PDF summary report.

- A root folder is created, named {TenderName}_{Date}, containing the original tender, the Excel tracker, and a “Required Documents” subfolder holding every matched case study, methodology document, and company document.

- The whole folder is compressed into a downloadable .zip archive.

- The analysis is marked “ready_for_review.” The AI does not auto-finalize the folder — a Manager or Admin must review and confirm the matches before the folder is finalized. This human checkpoint is intentional and prevents a wrong auto-match from silently costing the company marks.

## Live Progress (WebSocket)

{ "step": 3, "total_steps": 8, "label": "Extracting requirements...", "progress": 37 } { "step": 5, "total_steps": 8, "label": "Matching evidence...", "progress": 62 } { "step": 8, "total_steps": 8, "label": "Ready for review", "progress": 100 }

The 8 tracked steps are: Parse → Chunk → Extract → Merge → Match → Report → Assemble Folder → Review. A user can close the browser tab mid-run and come back later to the same progress or the finished result — the state lives on the server, not in the browser session.

Fault tolerance: if a background worker crashes mid-run, processing resumes from the last successfully processed chunk rather than restarting the whole tender from page 1.

# 6. Evidence Library Indexing Pipeline

This is a separate pipeline from tender processing. It runs whenever a document is added to the library  roughly 40 to 50 case studies, 6 to 7 methodology documents, and 15 to 20 company documents today not once per tender. Stage 3 above depends entirely on this library already being indexed before a tender arrives.

| Step | What happens |
| --- | --- |
| 1. Parsing | Case studies are split into their natural sections, with images extracted and linked to the record rather than embedded as raw pixels. Methodology documents are parsed by phase. Company documents indexed closer to whole-file, since they're usually single-purpose. |
| 2. Chunking | Each document is broken into smaller passages , the same principle used for tenders, so a search can match the specific relevant section rather than a whole file. |
| 3. Metadata Tagging | Document type, sector, client, service line, geography, and keywords are attached to each chunk so a search can be filtered, not just matched by text similarity. |
| 4. Embedding Generation | Each chunk's text becomes a numeric vector, which is what lets a tender requirement match a case study even when the wording is different. |
| 5. Storage | Embeddings and metadata go into the evidence index; image files stay on disk and are referenced by path. |